NayaOne Limited.

Date: January 15, 2024 Time: 9:00 AM - 10:30 AM Location: Conference Room A / Microsoft Teams Attendees:

- Alistair Finch (AF) - Chief Executive Officer

- Dr. Evelyn Hayes (EH) - Chief Technology Officer

- Marcus Chen (MC) – Head of Security

- Sarah Johnson (SJ) – Compliance Officer

- David Lee (DL) – Head of IT Operations

- Olivia Brown (OB) - Data Protection Officer

- Kenji Tanaka (KT) - Head of APAC Operations (Tokyo Branch) - via video conference

Subject: Information Security Program – Initial Planning & Risk Assessment Scope

1. Introduction (AF)

Alistair Finch opened the meeting, emphasizing the increasing importance of information security, particularly given NayaOne’s expanding global footprint (London, New York, Tokyo) and the need to maintain a strong security posture for existing and prospective clients. He highlighted the importance of maintaining SOC 2 Type II compliance and avoiding any gaps identified in previous audit reports.

2. Program Overview (MC)

Marcus Chen presented a preliminary overview of the proposed Information Security Program. Key components discussed included:

- Risk Management framework adoption (ISO 27001 as a guideline, aligning with SOC 2 Trust Services Criteria).

- Security awareness training for all employees, tailored to regional regulations (GDPR, CCPA, etc.).

- Implementation of key security controls (access management, vulnerability management, incident response planning).

- Long-term goal: SIEM (Security Information and Event Management) implementation for centralized monitoring.

3. Risk Assessment Scoping (SJ, MC)

Sarah Johnson presented a preliminary risk assessment framework. Discussion focused on:

- Identifying key assets: Customer data (PII, financial data), source code, intellectual property, cloud infrastructure (AWS, Azure), and branch office networks.

- Threat modeling: Phishing attacks, ransomware, insider threats, data breaches, DDoS attacks, supply chain vulnerabilities.

- Initial high-level risk rating across various areas (Data Security, Application Security, Network Security, Physical Security, Vendor Management).

- Initial scope of the formal risk assessment: prioritizing SaaS application and associated data storage, with a secondary focus on access controls across all branches. Review of existing SOC 2 gap analysis.

4. Budgetary Considerations (AF, EH)

Alistair Finch inquired about budgetary requirements. Evelyn Hayes outlined anticipated costs for training, tools, and potentially external security consultants. A preliminary budget allocation of £75,000 was approved for the initial phase (Risk Assessment & Basic Security Controls), with a contingency of £10,000.

5. Action Items:

- MC: Finalize the Risk Assessment plan, including a detailed questionnaire and methodology, incorporating SOC 2 criteria. (Due: January 29, 2024) – Owner: Marcus Chen, Support: Olivia Brown

- SJ: Begin gathering information regarding current data processing activities for GDPR, CCPA, and other relevant regulations. Review previous SOC 2 reports for identified gaps. (Due: February 5, 2024) – Owner: Sarah Johnson

- DL: Provide a complete inventory of all hardware and software assets across all branches, including network diagrams. (Due: February 12, 2024) – Owner: David Lee, Support: Branch IT Leads

- KT: Coordinate with the Tokyo branch IT team to provide asset inventory and confirm understanding of security policies. (Due: February 9, 2024) – Owner: Kenji Tanaka

Minutes Taken By: Olivia Brown