NayaOne Limited.

Date: February 22, 2024 Time: 10:00 AM – 11:30 AM Location: Conference Room A / Microsoft Teams Attendees:

- Alistair Finch (AF) - Chief Executive Officer

- Dr. Evelyn Hayes (EH) - Chief Technology Officer

- Marcus Chen (MC) – Head of Security

- Sarah Johnson (SJ) – Compliance Officer

- David Lee (DL) – Head of IT Operations

- Olivia Brown (OB) - Data Protection Officer

- Kenji Tanaka (KT) - Head of APAC Operations (Tokyo Branch) - via video conference

Subject:  Review of Initial Risk Assessment Findings and Prioritization of Remediation Efforts.

1. Review of Risk Assessment Findings (MC)

Marcus Chen presented the findings of the initial risk assessment. Key highlights included:

- High Risk: Vulnerability in the customer authentication module of the SaaS application. Potential for account takeover. SOC 2 report highlighted insufficient multi-factor authentication coverage.

- Medium Risk: Lack of consistent multi-factor authentication (MFA) enforcement across all branches. Insufficient employee security awareness, particularly regarding phishing. Weaknesses in vendor access management.

- Low Risk: Physical security vulnerabilities (access control to server room in London HQ).

2. Discussion of Mitigation Strategies

The team discussed potential mitigation strategies for each risk. Key discussion points:

- Authentication Vulnerability: Immediate patching required. Prioritize development resources for a fix. Potential temporary workaround of increased monitoring.

- Remote Access: Mandatory MFA for all remote access points (VPN, cloud administration consoles) globally.

- Security Awareness Training: Rolling out mandatory security awareness training based on identified weaknesses (phishing simulation results), localized for each branch.

- Vendor Management: Implement a formal vendor risk assessment process.

3. Prioritization & Resource Allocation (AF, EH)

Alistair Finch approved the prioritization of addressing the authentication vulnerability as the top priority. Evelyn Hayes confirmed the availability of development resources to address the patch. Additional £25,000 was approved for security tools related to MFA, phishing simulation platforms, and a vendor risk assessment tool.

4. Incident Response Planning Discussion (MC)

Marcus Chen emphasized the need to update the Incident Response Plan to include specific procedures for each branch, considering data residency requirements and local regulations.

5. Action Items:

- EH: Allocate development resources to address the authentication vulnerability. (Ongoing) – Owner: Evelyn Hayes

- DL: Implement MFA for all remote access points globally. (Due: March 15, 2024) – Owner: David Lee, Support: Branch IT Leads

- MC: Develop a detailed Incident Response Plan outline, including roles and responsibilities, and branch-specific procedures. (Due: March 8, 2024) – Owner: Marcus Chen

- SJ: Research and recommend security awareness training platforms with multi-language support and localized content. (Due: March 1, 2024) – Owner: Sarah Johnson

- SJ: Begin drafting a vendor risk assessment policy. (Due: March 15, 2024) – Owner: Sarah Johnson

Minutes Taken By: Sarah Johnson