NayaOne Limited.

Date: April 26, 2024 Time: 11:00 AM – 12:30 PM Location: Conference Room A / Microsoft Teams Attendees:

- Alistair Finch (AF) - Chief Executive Officer

- Dr. Evelyn Hayes (EH) - Chief Technology Officer

- Marcus Chen (MC) – Head of Security

- Sarah Johnson (SJ) – Compliance Officer

- David Lee (DL) – Head of IT Operations

- Olivia Brown (OB) - Data Protection Officer

- Kenji Tanaka (KT) - Head of APAC Operations (Tokyo Branch) - via video conference

Subject: Presentation of SIEM Options & Review of Incident Response Plan Tabletop Exercise.

1. SIEM Solution Review (EH)

Evelyn Hayes presented a comparison of three SIEM solutions: Splunk, Sumo Logic, and Azure Sentinel. Azure Sentinel was selected due to its cost-effectiveness, scalability, and integration with existing Microsoft 365 environment. The implementation will prioritize logs from the SaaS application, firewalls, and critical servers in all branches.

2. Incident Response Plan Tabletop Exercise Debrief (MC)

Marcus Chen debriefed the team on the results of the tabletop exercise. Key findings included:

- Communication delays between the New York branch and the central Incident Response Team.

- Lack of clarity regarding data recovery procedures for the SaaS application.

- Need for improved documentation of contact information for local law enforcement and regulatory agencies.

3. SIEM Budget Approval (AF)

Alistair Finch approved a budget of £40,000 for the initial implementation of Azure Sentinel, including licensing, initial configuration, and training for the security team.

4. Incident Response Plan Revision (MC)

Marcus will amend the Incident Response Plan to address the issues identified in the tabletop exercise, including establishing clear communication protocols and updating contact information.

5. Action Items:

- EH: Begin the implementation of Azure Sentinel, focusing on ingesting logs from critical systems across all branches. (Ongoing, starting May 6, 2024) – Owner: Evelyn Hayes, Support: David Lee

- MC: Revise the Incident Response Plan based on the tabletop exercise findings. (Due: May 3, 2024) – Owner: Marcus Chen

- DL: Assist Evelyn with integrating essential systems with Azure Sentinel and configuring data connectors. (Ongoing) – Owner: David Lee

- KT: Review the updated Incident Response Plan and confirm the accuracy of contact information for the Tokyo branch. (Due: May 10, 2024) – Owner: Kenji Tanaka

Minutes Taken By: Olivia Brown